SETA & Risk Management Review: Embedded in Change Management

Document ID: SETA-CHG-[ORG]-001

Classification: Internal – Restricted

Owner: Head of GRC (process) · Head of Security Awareness/Learning (SETA content)

Approver: [CISO]

Version: 1.0

Effective Date: [DATE]

Next Review Date: [Annually and after any change-related incident]

Last Updated: [Date]

Framework alignment (from general training knowledge; verify current revisions): NIST SP 800-50 (building a security awareness and training program), NIST SP 800-16 (role-based training), NIST SP 800-53 Rev 5 families AT (Awareness & Training), CM (Configuration Management; esp. CM-3, CM-4 impact analysis) and RA (Risk Assessment); NIST CSF 2.0 (PR.AT, ID.RA, GV.RR); ISO/IEC 27001:2022 clauses 6.3 (planning of changes), 7.2 (competence), 7.3 (awareness), Annex A 6.3 (awareness, education and training), A.8.32 (change management); ITIL 4 Change Enablement; COBIT 2019 BAI06/BAI05 (managed changes / organizational change). Sector overlays: HIPAA Security Rule §164.308(a)(5), PCI DSS Req. 12.6, NYDFS 23 NYCRR 500.14, FFIEC guidance [confirm applicability].

# 1. Purpose & Principle

Purpose.

Ensure that every significant change is assessed for its effect on people-based controls (what staff must know, do differently, or stop doing) and that residual SETA and risk gaps are treated, accepted or tracked before the change goes live, and verified after.

Principle.

A technical control that people don't know how to operate, or a process they don't know has changed, is an unimplemented control, because attackers and auditors both find the human gap. Therefore no significant change closes without SETA and risk sign-off.

# 2. Where SETA Review Sits in the Change Lifecycle

| Gate | Change stage | SETA & Risk activity | Output | Authority |
| --- | --- | --- | --- | --- |
| G0: Intake | RFC submitted | SETA Impact Screen (§4) and tier assignment | Tier 0–3; auto-routing | Change Manager |
| G1: Approval | Assessment / CAB | Training Needs Analysis (§5), SETA risk scoring (§6), plan with owners and dates | SETA & Risk Plan attached to RFC | CAB (SETA/GRC member votes) |
| G2: Go-Live Readiness | Pre-implementation | Readiness verification against criteria (§7) | Go / Conditional Go / No-Go record | Change Manager + SETA Lead |
| G3: Post-Implementation Review (PIR) | Within [30] days after go-live (Tier 3: 30 and 90 days) | Effectiveness measurement, residual risk, lessons learned, risk-register update (§8–9) | PIR report; change closure approval | CAB + CISO (Tier 3) |

Rule: the change record cannot be closed in the ITSM tool without a completed G3 form for Tier 2–3 changes (technically enforced via a mandatory field/workflow, not by policy alone).

# 3. Tiering: What Counts as "Significant"

| Tier | Definition | SETA & Risk requirement |
| --- | --- | --- |
| 0: Standard/pre-approved | Low-risk, repeatable, documented (e.g. routine patching) | Screen only; annual review of template |
| 1: Minor | Limited users/process impact, no new data types | Screen + owner-confirmed communication; no formal TNA |
| 2: Significant | Any one trigger in §4 answered "Yes" | Full gates G0–G3 |
| 3: Major / Strategic | Enterprise-wide; regulated systems; new vendors/AI; M&A; major org restructure; cloud migration; core platform replacement | Full gates + exec sponsor + CISO sign-off + 90-day review + Board/Risk Committee visibility |

Auto-escalation: any change involving regulated data (PHI, cardholder, NPI), privileged access model, critical/important business service, AI/automation with decision authority, or a new third party is at least Tier 2.

# 4. G0: SETA Impact Screen (complete at RFC intake)

Answer Yes/No/Unknown. Unknown = Yes until resolved.

| # | Question | Y/N/U |
| --- | --- | --- |
| 1 | Does the change alter how users authenticate, access, share or store data? |  |
| 2 | Does it introduce a new system, tool, platform, vendor or AI capability users will operate? |  |
| 3 | Does it change roles, responsibilities, approval workflows or segregation of duties? |  |
| 4 | Does it change a policy, standard, or procedure staff must follow? |  |
| 5 | Does it affect regulated data or a regulated process (HIPAA, PCI DSS, GLBA, GDPR, NDPA, SOX, etc.)? |  |
| 6 | Does it affect privileged users (admins, DBAs, cloud operators, developers with prod access)? |  |
| 7 | Does it change incident-reporting, escalation, or on-call procedures? |  |
| 8 | Does it introduce new phishing/social-engineering exposure (new login pages, vendor comms, payment flows)? |  |
| 9 | Does it affect third parties or customers who must also be informed or trained? |  |
| 10 | Does it involve a reorganisation, mass onboarding/offboarding or location change? |  |
| 11 | Does it temporarily weaken a control (exception, compensating control, transition period)? |  |

Scoring:

- 0 Yes = Tier 0–1

- 1–3 Yes = Tier 2

- ≥4 Yes, or any of Q5/Q6/Q11 with Q2 = Tier 3 (CAB may override upward only).

# G1a: Training Needs Analysis (TNA)

## Audience impact matrix

| Audience | What changes for them? | New knowledge/skill needed | Behaviour required | Training level (Awareness / Training / Education per NIST 800-50) | Delivery method | Deadline (before go-live?) | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| All staff |  |  |  | Awareness | e-learning / comms |  |  |
| End users of the system |  |  |  | Training |  |  |  |
| Privileged/admin users |  |  |  | Training/Education | Hands-on lab |  |  |
| Developers/engineers |  |  |  | Training | Secure-coding or runbook |  |  |
| Help desk / SOC |  |  |  | Training | Playbook update + drill |  |  |
| Managers/approvers |  |  |  | Awareness | Briefing |  |  |
| Executives/Board |  |  |  | Awareness | Briefing |  |  |
| Third parties/contractors |  |  |  | Awareness/Training | Contract clause + onboarding |  |  |
| Customers/patients (if applicable) |  |  |  | Awareness | Notice/portal guidance |  |  |

## Gap statement (required)

For each audience:

- Current capability

- → Required capability at go-live

- → Gap

- → Closing action.

## Content change checklist

- Policies/standards/procedures updated and version-controlled

- Role-based training content updated

- Onboarding (new-joiner) curriculum updated

- Phishing/social-engineering simulation scenarios updated

- Runbooks/playbooks updated (SOC, help desk, incident response)

- Job aids/quick reference guides issued

- Reporting channel for the new risk communicated

# G1b: SETA Risk Assessment (embedded in change risk assessment)

Method: consistent with NIST SP 800-30 (likelihood × impact). Use the organisation's approved 5×5 scale.

## SETA-specific risk scenarios (assess each)

| ID | Risk scenario | Likelihood (1–5) | Impact (1–5) | Inherent score | Existing controls | Treatment | Residual score | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S1 | Users not trained at go-live; misuse/misconfiguration |  |  |  |  |  |  |  |
| S2 | Staff unaware of new policy/procedure, leading to non-compliance |  |  |  |  |  |  |  |
| S3 | Privileged users lack skills; error causes outage or exposure |  |  |  |  |  |  |  |
| S4 | New social-engineering vectors exploit change (fake "new system" emails) |  |  |  |  |  |  |  |
| S5 | SOC/help desk can't recognise or handle new incident types |  |  |  |  |  |  |  |
| S6 | Temporary control weakness persists beyond transition window |  |  |  |  |  |  |  |
| S7 | Shadow IT/workarounds emerge because the change is hard to use |  |  |  |  |  |  |  |
| S8 | Third parties not informed; contractual/regulatory breach |  |  |  |  |  |  |  |
| S9 | Change fatigue; staff disengage from security messaging |  |  |  |  |  |  |  |
| S10 | Training evidence insufficient for auditor/regulator |  |  |  |  |  |  |  |

## Risk response rules

- Residual High/Critical: requires CISO (and business owner) decision to treat, transfer, or formally accept; acceptance expires and is logged in the risk register.

- Treatment options: delay go-live; phase rollout; restrict access to trained users only (technical enforcement); add compensating controls (extra monitoring, dual approval); accelerate training.

- Risk acceptance requires: named owner, rationale, expiry date, compensating controls, review date.

# G2: Go-Live Readiness Criteria

| # | Criterion | Standard (Tier 2) | Standard (Tier 3) | Evidence | Met? |
| --- | --- | --- | --- | --- | --- |
| R1 | Privileged/admin users trained and assessed | 100% | 100% + practical test | LMS export, lab results |  |
| R2 | End users trained or briefed | ≥ [90]% | ≥ [95]% (remainder access-restricted until complete) | LMS, attendance |  |
| R3 | Policies/procedures published and acknowledged | 100% of affected roles | 100% | Policy tool log |  |
| R4 | SOC/help desk playbooks updated and walkthrough completed | Yes | Yes + drill/tabletop | Playbook version, drill record |  |
| R5 | Communications issued (including phishing-awareness warning for the change) | Yes | Yes | Comms log |  |
| R6 | Third parties/customers informed | Yes (if in scope) | Yes | Notices/contract records |  |
| R7 | Temporary control weaknesses documented with expiry | Yes | Yes | Exception register |  |
| R8 | Residual SETA risk within appetite or formally accepted | Yes | Yes | Risk register ID |  |
| R9 | Support/hypercare arrangements and reporting channel active | Yes | Yes | Rota, channel |  |
| R10 | Rollback plan includes people/process rollback (not only technical) | Yes | Yes | Rollback plan |  |

Decision:

- Go (all met)

- Conditional Go (gaps with dated owner, access restrictions and CISO-approved acceptance)

- No-Go. Pressure to meet deadlines is not a valid reason for Conditional Go; the risk owner must sign the acceptance.

# G3: Post-Implementation SETA & Risk Review (the mandatory end-of-change review)

Conducted [30] days after go-live (Tier 3 also at 90 days). Evidence-based, not self-attested.

## Effectiveness measures

| Dimension | Metric | Source | Target | Actual |
| --- | --- | --- | --- | --- |
| Completion | % of target audience trained | LMS | ≥ [95]% |  |
| Knowledge | Post-training assessment pass rate / knowledge check | LMS | ≥ [85]% |  |
| Behaviour | Phishing simulation click/report rates on new-change lures | Phishing platform | Click ≤ [X]%, report ≥ [Y]% |  |
| Behaviour | Policy/procedure violations related to the change | GRC tool, audit | Trend ↓ |  |
| Operations | Help-desk tickets: "how-to" and misconfiguration related to change | ITSM | Within expected curve |  |
| Security | Security incidents/near-misses attributed to human error in the change | SIEM/IR | 0 Sev 1–2 |  |
| Security | Detection/response performance on new scenarios | SOC metrics | Meets SLA |  |
| Compliance | Audit findings/exceptions related to training evidence | Audit | None |  |
| Engagement | Reporting of suspicious activity linked to change | Reporting channel | Increase or stable |  |

## Review questions

- Did the actual risk match the pre-change assessment? Where did it differ and why?

- Which audiences were under-served? Which controls relied on assumptions about behaviour that proved wrong?

- Did any temporary exception outlast its expiry? Has it been closed?

- Were there workarounds or shadow processes? Why?

- What would have caught the gaps earlier (intake question, TNA, readiness criterion)?

- Is the training content sustainable, owned, and scheduled for refresh?

## Outcomes

- Close the change: all measures met, residual risk within appetite.

- Close with actions: findings logged in corrective-action register (owner, due date).

- Hold open / reopen: unacceptable residual risk or serious effectiveness failure.

## Mandatory updates (otherwise the loop is open)

- Risk register updated (new, changed or closed risks; residual scores)

- Training curriculum and onboarding permanently updated

- Policies/standards revision log updated

- Control library/Statement of Applicability updated if control implementation changed

- Lessons learned fed to change-intake screen and TNA template

- Evidence package archived (see §10)

# Roles & Responsibilities (RACI)

| Activity | Change Manager | CAB | SETA Lead | GRC/Risk | CISO | Business/System Owner | HR/L&D | IT/Engineering | Internal Audit |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| G0 screen & tiering | A/R | I | C | C | I | R |  | C |  |
| TNA | I | I | A/R | C | I | R | C | C |  |
| SETA risk assessment | I | C | R | A | C | R |  | C |  |
| G1 approval | R | A | C | C | C (T3) | C |  |  |  |
| Training delivery | I |  | A |  |  | R (participation) | R | C |  |
| G2 readiness | A | C | R | C | C (T3) | R |  | R |  |
| G3 PIR | R | A | R | R | A (T3) | R | C | C | I |
| Risk acceptance | I | I | C | R | A | R |  |  | I |
| Independent assurance (sampling) |  |  |  |  |  |  |  |  | A/R |

R = Responsible · A = Accountable · C = Consulted · I = Informed

# Evidence & Audit Trail

Retain for [policy period; e.g. 7 years for regulated entities, confirm with Legal/Records]:

- Completed G0 screen, tier rationale, TNA, risk assessment, G2 go/no-go record, G3 report

- LMS exports (completion, scores, dates, named users), attendance sheets, policy acknowledgements

- Communications issued, phishing simulation results, drill/tabletop records

- Risk acceptance forms with expiry and approver

- Corrective-action register and closure evidence

Auditor-ready test: can an external auditor trace from the change record to who was trained, on what, when, how effectiveness was measured, and who accepted any residual risk, in under 15 minutes?

# Exceptions, Emergency Changes & Failure Modes

| Scenario | Handling |
| --- | --- |
| Emergency change | Proceed under emergency CAB; SETA/GRC delegate must review within [24h]; interim guidance issued to affected users; full TNA and G3 within [30] days. Emergency status does not waive the review, only reorders it. |
| Training not complete at go-live | Conditional Go only with technical access restriction for untrained users, dated plan, CISO sign-off |
| Change split into small pieces to avoid tiering | CAB assesses cumulative effect; GRC reviews quarterly for aggregated drift |
| Review becomes a rubber stamp | Internal Audit samples [10]% of Tier 2–3 changes annually, testing evidence quality and outcome accuracy |
| SETA team not consulted | ITSM workflow blocks CAB approval of Tier 2–3 without SETA task completion |

# Program Metrics (report quarterly to Risk Committee)

- % Tier 2–3 changes with completed G0–G3 (target 100%)

- % go-lives with all readiness criteria met vs Conditional Go (watch the trend)

- Average days from go-live to training completion

- Post-change human-error incidents per 100 significant changes

- Repeat findings across PIRs (indicates learning is not occurring)

- Corrective actions closed on time

- Risk acceptances open past expiry (target 0)

# Appendix A: Worked Example (Tier 3, representative scenario)

Change: Migration of patient-scheduling and billing from on-prem to a SaaS platform with SSO and an embedded AI assistant.

- G0: Q1, Q2, Q3, Q5, Q6, Q8, Q9 = Yes → Tier 3.

- G1 TNA findings: front-desk staff need SSO/MFA and new data-handling rules; admins need tenant-hardening skills; SOC needs new log sources and playbook; vendor staff need BAA-aligned handling rules; AI-assistant usage rules for staff (no PHI in unapproved prompts).

- G1 risk: S4 (fake SaaS login phishing) scored High inherent; treatment: targeted phishing awareness before go-live + number-matching MFA + reporting button. S7 (workarounds via exports to spreadsheets) High; treatment: DLP rule + training.

- G2: R2 at 88% (target 95%) → Conditional Go: remaining users read-only until trained (technically enforced), CISO accepted residual risk with 14-day expiry.

- G3 (day 30): phishing report rate up; 3 export-to-spreadsheet DLP events → retraining and UI change request; risk register updated; onboarding curriculum permanently revised.

# Appendix B: One-Page Gate Checklist (attach to RFC)

- G0 screen completed; tier assigned

- G1 TNA and SETA risk assessment attached; CAB approval recorded

- G2 readiness criteria evidenced; Go/Conditional/No-Go signed

- G3 PIR completed; effectiveness measured; risk register updated

- Evidence archived; change record closed

# Appendix C: Sign-off

| Gate | Name/Role | Decision | Date |
| --- | --- | --- | --- |
| G1 | CAB Chair |  |  |
| G2 | Change Manager / SETA Lead |  |  |
| G3 | CAB Chair / CISO (Tier 3) |  |  |